## Slide 1: Kick Off meeting
Guru99 Banking Project

## Slide 2: Agenda
Project Description
Project Scope
Resource Allocation
Project Tracking Plan
Project Time Plan
Responsibility
Deliverables

## Slide 3: Project Description
The Guru99 Bank project aims to provide net banking facility to its customers.

## Slide 4: Project Scope
The scope of this project is limited to the testing of the features described in the succeeding sections of this document.
Non-functional testing like stress, performance is beyond scope of this project.
Automation testing is beyond scope.
Functional testing & external interfaces are in scope and need to be tested
No QA support for mobile application developed. Only web service will be tested.
The banking site will be only compatible with Chrome version 27 and above

## Slide 5: Project Scope (2)
Module name | Applicable Roles
Balance Enquiry | Manager/Customer
Fund Transfer | Manager/Customer
Mini Statement | Manager/Customer
Customized Statement | Manager/Customer
Change Password | Manager/Customer
New Customer | Manager
New Account | Manager
Edit Account | Manager
Delete Account | Manager
Delete Customer | Manager
Deposit | Manager
Withdrawal | Manager

## Slide 6: Project Time Plan
Day 1, 2 | Day 3~7 | Day 8~11 | Day 12 ~14 | Day 15 ~19
Study Requirement V0.1
Start write TC V0.1
Integration test V0.2
Integration test V0.3
System test
Test Closure Activities
Final release
Project Kickoff
Phase 1
Phase 2
Phase 3
Integration test V0.1

## Slide 7: Resource Allocation
Ngoan.Khuong
(RM)
Ngoc Cao
(DM)
Hoang.Vu
(RM)
Nam.Bui
(RM)
Thuy.Vu (RM)
Thom.Luu
TAnh.Pham
Thuong.Tran
Uyen.Phuong
Kien.Nguyen
Son.Le
Phuong.Le
Anh.Tran
Dat.Nguyen
Man.Tran
Quang.Nguyen
Dung.Phan
Thuy.Dinh
Minh.Dinh

## Slide 8: Responsibility
Tester
Review design and user documentation, project specifications, and requirements.
Test leader
Coordinate a team of testers and testing tasks
Coordinate a team of testers and team leads
Understand and analyze business and technical requirements
Assist the test team in investigating and resolving problems
Report, document, and track software testing issues
Define Test Strategies and Test Plans
Decide on appropriate tools for testing
Manager
Understand and analyze business and technical requirements
Assist the test team in investigating and resolving problems
Report, document, and track software testing issues
Write functional test cases and test steps based on product requirements.
Execute functional test cases to verify quality for product requirements.
Perform bug reporting.
Assist in requirement analysis and test document

## Slide 9: Deliverables
No | Product | File name | Plan Delivered Date
1 | Test cases | Testcase_v1.xlsx | 
2 | Test cases | Testcase_v2.xlsx | 
3 | Test cases | Testcase_v3.xlsx | 
4 | Test cases | Testcase_v4.xlsx | 
5 | Test report | Test_Report.xlsx | Deliver Test report for each Test milestone
6 | Daily Reports | Daily reports (progress of testing) | Daily

## Slide 10: Project Tracking Plan

## Slide 11: Thank you for listening!